## Slide 1: AGILE practices in the development of medical device software
Hung Pham, Software Engineer

## Slide 2: Agenda
Overview
Key Concepts
AGILE Practices in Medical Device Software
Regulatory Compliance
Implementation Tips
Conclusion

## Slide 3: Overview
  The purpose of the “AAMI TIR45:2023” document is to provides guidance on using AGILE practices in the development of medical device software.
  The intended audience are for medical device manufacturers, software development teams, quality managers, regulatory affairs personnel, and auditors.

## Slide 4: Key Concepts
Mesa Confidential
AGILE Benefits:
  Continuous focus on safety, risk management, and customer value.
​
  Continuous assessment of quality through integration and testing.
​
  Continuous improvement through retrospectives and team accountability.
​
Regulatory Alignment:
  AGILE practices can align with regulatory requirements by integrating them into an established quality management system (QMS).
​
  AGILE's incremental and evolutionary life cycle can meet regulatory expectations if properly documented and managed.

## Slide 5: AGILE Practices in Medical Device Software
Product BACKLOG:
  A list of all work items, prioritized by value.
  Refined continuously to ensure items are ready for development.
​
Sprint BACKLOG:
  Detailed planning for each iteration (Sprint).​
  Includes tasks necessary to complete each work item.
​
Definition of DONE:
  Criteria that must be met for a work item to be considered complete.​
  Ensures all regulatory and quality requirements are satisfied.
​

## Slide 6: AGILE Practices in Medical Device Software cont…
Continuous Integration:
  Frequent integration of new code to detect issues early.​
  Supports continuous verification and validation.
​
Pair Programming:
  Two developers work together on the same code.​
  Enhances code quality and knowledge sharing.
​
Test-Driven Development (TDD):
  Writing tests before code to ensure functionality meets requirements.​
  Facilitates thorough and continuous testing.

## Slide 7: Regulatory Compliance
Design Controls:
  AGILE practices must align with design control requirements (21 CFR 820.30)
  https://www.ecfr.gov/current/title-21/chapter-I/subchapter-H/part-820
  Documentation and review processes should be integrated into AGILE workflows.
​
Risk Management:
  Risk analysis and control activities should be part of BACKLOG management.​
  Regularly reassess risks as new features are developed.
​
Design Validation:
  Validate that the software meets user needs and intended use.​
  Perform validation activities at multiple levels (STORY, INCREMENT, RELEASE).
​
Documentation:
  Produce documentation that is valuable to both the development team and regulatory stakeholders.​
  Ensure documentation is a by-product of the development process, not an afterthought.

## Slide 8: Implementation Tips
Planning: Define how AGILE practices will meet regulatory requirements in your development plan.
​
Tools: Use tools that support AGILE practices and automate the creation of required documentation.
​
Team Roles: Ensure roles like Product Owner and Scrum Master are well-defined and support regulatory compliance.
​
Feedback Mechanisms: Establish mechanisms to identify and address issues early.

## Slide 9: Conclusion
AGILE practices can be effectively used in the development of medical device software by integrating them into a robust quality management system (QMS) and ensuring compliance with regulatory requirements through proper planning, documentation, and continuous improvement.
Our team currently follows the AGILE methodology, but there are areas for improvement to enhance its effectiveness and better align with AGILE principles:
  Our QMS is currently quite rigid, with time-consuming “official” documentation processes and a complex feedback path for updates or corrections. This structure makes frequent reassessment and adaptation of plans challenging. By making our QMS more agile and flexible, we can more seamlessly integrate AGILE methodology, allowing for quicker adjustments and more efficient alignment with AGILE practices.
  We can greatly enhance our approach to Test-Driven Development (TDD) by continuously gathering and refining requirements, as well as testing and verifying their feasibility before coding. This will help ensure that functionality aligns with expectations, reducing the need for code changes due to unclear or incomplete requirements.

## Slide 10
Mesa Confidential